# Arc 2 Phase 8 — Downtime + Shift Boundary — Design Spec

Date: 2026-06-16 Author: Blue Ridge Automation (Hunter) Status: Draft for review Source plan: MPP_MES_PHASED_PLAN_PLANT_FLOOR.md (v1.3) § “Phase 8 — Downtime + Shift Boundary (Parallel Track)” Upstream requirements: FDS § 9.3–9.4 (FDS-09-005, -008, -009, -010, -013, -014, -015), Data Model v1.9q § 6 (Oee), UJ-10 / UJ-14 / OI-03.

## 1. Context & Goal

Phase 8 delivers the Downtime + Shift-boundary surface of the plant floor: PLC-driven and manual downtime entry, the FDS-09-013 end-of-shift time entry, the FDS-09-015 shift-end summary, and a supervisor dashboard. It is the designated Parallel Track — its only hard dependency is Phase 1 (Shift lifecycle + foundation), which is built and on main (migration 0020). It does not depend on Phases 2–7.

This is a single combined spec (SQL + Ignition + Gateway). It feeds one implementation plan.

### 1.1 What is already built (Phase 8 stands on this)

| Artifact | Where | Note |
| --- | --- | --- |
| Oee.Shift + Oee.ShiftSchedule tables | migration 0009 | ShiftSchedule has no break/lunch columns (see §3.2) |
| Oee.Shift_Start / _End / _GetActive / _GetOpen / _List | repeatable procs | Shift runtime lifecycle |
| ShiftBoundaryTicker Gateway timer | ignition/projects/MPP/.../timer/ShiftBoundaryTicker/ | Creates Shift rows at scheduled boundaries |
| Oee.DowntimeReasonType (6 seed rows) | migration 0009 | Equipment / Miscellaneous / Mold / Quality / Setup / Unscheduled — no Break/Lunch type |
| Oee.DowntimeReasonCode (+ CRUD, BulkLoadFromSeed) | migration 0009 + repeatable | AreaLocationId is NOT NULL; no duration column |
| Oee.DowntimeSourceCode (Manual / PLC) | migration 0009 |  |
| Downtime Codes Config Tool admin surface | BlueRidge/Views/Oee/DowntimeCodes | Reason-code CRUD UI |
| Lots.LotPause_Place / _Resume / _GetByLocation / _GetByLot / _GetCountsByLocation | repeatable procs | Reference pattern for DowntimeEvent_*; _GetByLocation is the summary’s “open pauses” read |
| Lots.Lot, Lots.LotMovement, Lots.v_LotDerivedQuantities | migrations 0020/0021 | Summary’s in-process-LOT read |
| Terminal flavor + initials presence (BlueRidge.Location.Terminal, PresenceIdleWatcher) | Core/MPP projects | dedicated vs shared identity capture for D3 |
| Audit.Audit_LogOperation | repeatable proc | Shop-floor operation audit writer (FDS-11-001) |

### 1.2 What is net-new (this phase)

Oee.DowntimeEvent table + a DowntimeReasonCode column delta + break/lunch seed + audit seeds; five procs; two Ignition entity-script modules + NQs; four Perspective views; two Gateway scripts; one SQL test suite.

## 2. Scope & Deliverables

Five sub-deliverables. Per the agreed scope (full phase, external dependencies stubbed):

|  | Deliverable | This phase builds | Stub / defer |
| --- | --- | --- | --- |
| D1 | Manual Downtime Entry | DowntimeEvent table + _Start / _End / DowntimeReasonCode_Assign procs + Downtime Entry view | — |
| D2 | PLC Downtime ingestion | DowntimePlcWatcher Gateway script + the procs it calls; verified against a tag simulator | Live TOPServer tag wiring = commissioning-time (Phase 6 territory) |
| D3 | End-of-Shift Time Entry | EndOfShiftEntry_Submit proc + End-of-Shift Time Entry view + EndOfShiftWindowTrigger | — |
| D4 | Shift-end Summary | Shift_GetEndOfShiftSummary proc + Shift-end Summary view | — |
| D5 | Supervisor Dashboard | Native tiles (open-downtime summary, paused-LOTs, shift-availability) | AIM-pool + print-failure tiles → stubbed, wired in Phase 7 |

## 3. Key Decisions

### 3.1 Full phase, external dependencies stubbed

D2’s proc + watcher are built and simulator-verified; live PLC wiring is deferred to commissioning. D5’s Phase-7-sourced tiles (AIM pool depth, print-failure stranded count) ship as visible stub tiles with a “Phase 7” placeholder, so the dashboard layout is complete and the tiles light up when Phase 7 lands.

### 3.2 Break model — fixed reason codes, uniform durations (recorded divergence)

FDS-09-013 wording: “The shift schedule defines the lunch and breaks for that shift… durations and start times populated from the shift schedule’s break configuration.” No such configuration exists — not in the as-built Oee.ShiftSchedule, not in Data Model v1.9q, and not in the FDS-09-012 import fields.

Decision (agreed): model lunch/breaks as fixed DowntimeReasonCode rows with a uniform standard duration, not per-schedule configuration. Concretely:

- Add StandardDurationMinutes INT NULL to Oee.DowntimeReasonCode (populated only on break/lunch codes).

- Seed a Break DowntimeReasonType (next Id = 7) for OEE classification.

- Seed Lunch / Break 1 / Break 2 reason codes under that type, with their StandardDurationMinutes, scoped to the Site-level Location (HierarchyLevel 1) rather than a production Area. Rationale: breaks are plant-wide, and Site-scoping keeps them out of the per-machine area-filtered downtime picker (FDS-09-005) — they are end-of-shift-only, not selectable as machine downtime reasons.

- EndOfShiftEntry_Submit writes one closed DowntimeEvent per selected break: StartedAt = the shift’s ActualStart (nominal), EndedAt = StartedAt + StandardDurationMinutes. Only the duration is semantically meaningful (availability = shift window − Σ downtime), so a nominal start time is acceptable under the uniform model.

Divergence is documented, not silent. This departs from FDS-09-013’s per-schedule wording and from the “start times resolved from the schedule” clause. The spec records it; a reconciliation item is raised (§9, OI). If MPP’s breaks turn out to differ per shift, the upgrade path is the Oee.ShiftScheduleBreak child table considered and set aside during design — additive, no rework of the event/proc shape.

### 3.3 One combined spec → one implementation plan

SQL + Ignition + Gateway in this single design doc; the implementation plan will still sequence SQL-first internally (migration + procs + tests green before front-end), but as one plan, not two specs.

## 4. SQL Layer

### 4.1 Migration 0026_arc2_phase8_downtime_shift.sql

Migration number: disk high-water on main is 0025. Phase 8 = 0026. (The plan’s “0027” is its relative-numbering placeholder; re-baseline to actual high-water per the plan’s own drift note.)

New table — Oee.DowntimeEvent (Data Model v1.9q § 6, append-only):

| Column | Type | Notes |
| --- | --- | --- |
| Id | BIGINT IDENTITY PK |  |
| LocationId | BIGINT FK → Location.Location, NOT NULL | Machine / Cell |
| DowntimeReasonCodeId | BIGINT FK → Oee.DowntimeReasonCode, NULL | Late-binding (B7) |
| ShiftId | BIGINT FK → Oee.Shift, NULL | Shift it started in (FDS-09-010) |
| StartedAt | DATETIME2(3) NOT NULL | Never overwritten |
| EndedAt | DATETIME2(3) NULL | NULL while open |
| DowntimeSourceCodeId | BIGINT FK → Oee.DowntimeSourceCode, NOT NULL | Manual / PLC |
| AppUserId | BIGINT FK → Location.AppUser, NULL | NULL for PLC-opened, no operator |
| ShotCount | INT NULL | Warm-up shots (UJ-14, Setup type) |
| Remarks | NVARCHAR(500) NULL |  |
| CreatedAt | DATETIME2(3) NOT NULL DEFAULT SYSUTCDATETIME() |  |

Indexes / constraints: - Filtered UNIQUE UX_DowntimeEvent_OneOpenPerLocation ON (LocationId) WHERE EndedAt IS NULL — at-most-one-open per machine (B3). - IX_DowntimeEvent_Shift (ShiftId, StartedAt) — shift availability rollup. - IX_DowntimeEvent_OpenByLocation (LocationId) WHERE EndedAt IS NULL — summary + entry reads.

Delta — Oee.DowntimeReasonCode: ALTER TABLE … ADD StandardDurationMinutes INT NULL;

Seeds: - Oee.DowntimeReasonType: (7, N'Break', N'Break'). - Oee.DowntimeReasonCode: Lunch / Break 1 / Break 2 (Site-scoped AreaLocationId, DowntimeReasonTypeId = 7, StandardDurationMinutes per MPP standard — placeholder values 30/15/15 pending MPP confirmation; seed values are a deployment data point, not a code blocker). - Audit.LogEntityType: (47, N'DowntimeEvent', …) (verify high-water at build — Phase-3 stale-base collision lesson). - Audit.LogEventType: (37, N'DowntimeStarted'), (38, N'DowntimeEnded'), (39, N'DowntimeReasonAssigned'), (40, N'EndOfShiftSubmitted'), (41, N'ShiftHandoverAcknowledged') (verify high-water at build).

Note: verify the Lots.LotMovement (ToLocationId, MovedAt DESC) index already exists from Phase 1 (0020) — FDS-09-015 relies on it for the in-process-LOT read; add only if missing.

### 4.2 Procs (all repeatable R__Oee_*)

Conventions (all procs): FDS-11-011 (no OUTPUT params; @Status/@Message[/@NewId] locals; single terminal SELECT); three-tier error hierarchy + nested TRY/CATCH failure logging per _TEMPLATE_stored_procedure.sql; schema-qualified refs; audit via Audit.Audit_LogOperation inside the mutation transaction; readability convention on audit Description (SUBJECT · CATEGORY · ACTION, ufn_MidDot / ufn_TruncateActivity, resolved-FK JSON); ET conversion (AT TIME ZONE) on all displayed timestamps in read procs (OI-36). Mirror the Lots.LotPause_* procs for shape.

| Proc | Params | Behaviour | Output |
| --- | --- | --- | --- |
| Oee.DowntimeEvent_Start | @LocationId, @DowntimeReasonCodeId NULL, @DowntimeSourceCodeId, @ShotCount NULL, @AppUserId NULL, @TerminalLocationId | Insert open event. Reject if an open event already exists for @LocationId (B3). Resolve @ShiftId from the active shift. Audit DowntimeStarted. | Status, Message, NewId |
| Oee.DowntimeEvent_End | @DowntimeEventId, @Remarks NULL, @AppUserId, @TerminalLocationId | Set EndedAt. Reject if already closed. Audit DowntimeEnded. | Status, Message |
| Oee.DowntimeReasonCode_Assign | @DowntimeEventId, @DowntimeReasonCodeId, @AppUserId, @TerminalLocationId | Late-binding reason assignment. Refuse overwrite if reason already set (B7). Audit DowntimeReasonAssigned. | Status, Message |
| Oee.EndOfShiftEntry_Submit | @ShiftId, @CellLocationId, @BreaksSelectedJson (array of DowntimeReasonCode Ids), @AppUserId, @TerminalLocationId | Validate shift open + @AppUserId is the shift operator. For each selected break code: insert a closed DowntimeEvent (StartedAt=shift ActualStart, EndedAt=+StandardDurationMinutes, source=Manual, ShiftId=@ShiftId). Zero selected = valid (no rows). Audit EndOfShiftSubmitted (event-count in narrative). | Status, Message, EventCountInserted |

These are the four entry/mutation procs. The shift-end summary is not a single proc — FDS-11-011 forbids the three-result-set shape the plan implies — so it is delivered as three sibling read procs bundled in the entity script. See §4.3.

### 4.3 Shift-end summary read (FDS-09-015)

Three reads, scoped to the terminal’s Cell + descendants: 1. Open downtime — Oee.DowntimeEvent WHERE EndedAt IS NULL AND LocationId IN (cell subtree); resolve reason + operator + ET StartedAt. New proc Oee.DowntimeEvent_GetOpenByLocation (mirrors LotPause_GetByLocation). 2. Open pauses — reuse existing Lots.LotPause_GetByLocation. 3. In-process LOTs — Lots.LotMovement (latest-per-LOT via the (ToLocationId, MovedAt DESC) index) joined to Lots.v_LotDerivedQuantities. New read proc Oee.Lot_GetInProcessByLocation (or reuse an existing Phase-2 read if one matches — verify at build).

Decision: D4 uses the three-sibling-procs approach (clean, each obeys the single-result-set rule); BlueRidge.Oee.Shift.getEndOfShiftSummary() bundles the three into one dict for the view. Oee.Shift_GetEndOfShiftSummary is therefore a thin convenience not strictly required; we build the three reads and the entity bundler.

### 4.4 Test suite sql/tests/0026_PlantFloor_Downtime_Shift/

Mirror the plan’s coverage (target 60–80 assertions, test.Assert_* framework):

| File | Covers |
| --- | --- |
| 010_DowntimeEvent_lifecycle.sql | Start + End; double-start rejects (B3); end-with-no-open rejects |
| 020_DowntimeReasonCode_Assign.sql | Late-bind succeeds; overwrite rejects (B7) |
| 030_DowntimeEvent_PLC_pattern.sql | PLC source, NULL reason at start, reason assigned later, AppUser NULL |
| 040_DowntimeEvent_warmup_shotcount.sql | UJ-14 ShotCount on Setup-type events |
| 050_EndOfShiftEntry_Submit.sql | Closed break rows with correct durations; zero-selected writes nothing; non-open shift rejects; second submission rejects |
| 060_ShiftEndSummary_reads.sql | Three reads return correct cell-scoped rows; ET conversion; in-process read uses the LotMovement index |
| 070_OpenEvents_span_boundary.sql | Shift_End leaves open DowntimeEvent / PauseEvent rows untouched (UJ-10 / OI-03) |
| 080_audit_shape.sql | Convention-shape assertions on DowntimeStarted / EndOfShiftSubmitted Description + resolved-FK JSON |

## 5. Ignition Layer

### 5.1 Entity scripts + Named Queries

- BlueRidge.Oee.DowntimeEvent (new): start, end, assignReason, getOpenByLocation, submitEndOfShift, getEndOfShiftSummary (bundles the three reads). Routes through Common.Db; returns plain list[dict]. No business logic in Python (durations/validation live in SQL).

- BlueRidge.Oee.Shift (extend): add getActiveForTerminal / window helpers if not present.

- NQ wrappers (thin EXEC) under named-query/oee/: DowntimeEvent_Start / _End / _Assign / EndOfShiftEntry_Submit / DowntimeEvent_GetOpenByLocation / Lot_GetInProcessByLocation. Mutation NQs use type: "Query" (status-row SELECT) per feedback_ignition_nq_type_for_status_row_procs.

### 5.2 Perspective views (4 purpose-built top-level views)

Conventions: file-authored new views (safe — no Designer cache); flex-repeater rows as sibling sub-views under Components/PlantFloor/... (never nested under a view); up/down arrows not drag-drop; position.display for conditional flex; route registered in page-config/config.json; HomeRouter tile.

| View | Key content |
| --- | --- |
| Downtime Entry | Open-events flex-repeater at the terminal’s Cell scope (per-event row sub-view: machine, source, reason-or-Assign, StartedAt ET, End button). Start-new form: machine (scoped), optional reason (area-filtered, FDS-09-005), optional ShotCount (visible only when reason type = Setup). |
| End-of-Shift Time Entry | Visible only in the ±15-min window (EndOfShiftWindowTrigger). One toggle button per break code (Lunch / Break 1 / Break 2). Dedicated flavor: tap + Submit (operator from presence context). Shared flavor: inline initials field → AppUser (FDS-04-005) before Submit. Routes to Shift-end Summary on success. |
| Shift-end Summary (FDS-09-015) | Three read-only flex-repeaters (open downtime / open pauses / in-process LOTs) from the entity bundler. Acknowledge button → writes ShiftHandoverAcknowledged to Audit.OperationLog. Optional / skippable. |
| Supervisor Dashboard | Tile composition: native — DowntimeOpenSummary (reason / no-reason split, B7 triage), PausedLotsSummary, ShiftAvailabilityTile (derived per OI-03). Stubbed — AimPoolWallboardTile, PrintFailureStrandedTile (Phase 7 placeholder). |

### 5.3 Gateway scripts

- DowntimePlcWatcher (per machine) — stop edge → DowntimeEvent_Start (source PLC, NULL reason, AppUser NULL); run edge → DowntimeEvent_End. Verified against a tag simulator; live TOPServer binding is commissioning. Audit via the procs.

- EndOfShiftWindowTrigger — view-side timer; surfaces the End-of-Shift control from −15 to +15 min around the active shift’s scheduled end. No DB state.

## 6. Audit

All Phase 8 mutations are shop-floor operations → Audit.OperationLog via Audit.Audit_LogOperation (FDS-11-001), not ConfigLog. Event types DowntimeStarted / DowntimeEnded / DowntimeReasonAssigned / EndOfShiftSubmitted / ShiftHandoverAcknowledged. Entity type DowntimeEvent. Descriptions follow the readability convention with resolved-FK (Location, DowntimeReasonCode, Shift) JSON sub-objects.

## 7. Cross-cutting conventions applied

- FDS-11-011 — no OUTPUT params; one result set per proc; mutation status-row contract.

- OI-36 ET timestamps — store UTC, AT TIME ZONE at every new read-proc boundary.

- Audit readability — ufn_MidDot / ufn_TruncateActivity / resolved-FK JSON; JSON_QUERY((…)) wrap; DATALENGTH-based trailing strip; boolean words.

- No business logic in Python — durations, validation, B3/B7 enforcement in SQL.

- PowerShell BOM trap — write query.sql / view.json with no BOM.

- Atomic state writes for any editor-style view custom state (not expected here — these are operator action screens, not editDraft editors).

## 8. Out of scope

- Live TOPServer PLC tag wiring (commissioning / Phase 6).

- AIM-pool + print-failure dashboard tiles (Phase 7 — stubbed here).

- A per-shift break-editor Config Tool surface (deferred; the Break codes are seeded).

- Oee.OeeSnapshot calculation (FUTURE).

- PD operational reports (separate Reporting workstream, UJ-19).

- Oee.ShiftScheduleBreak child table (set aside per §3.2; additive upgrade path if MPP needs per-schedule breaks).

## 9. Open items / risks

- OI (new) — FDS-09-013 break-model reconciliation. Uniform fixed-duration break codes diverge from the FDS’s per-schedule wording. Raise an OIR item; confirm MPP’s break/lunch durations (deployment seed values) and whether breaks ever differ per shift.

- Audit-ID high-water — re-verify LogEventType / LogEntityType max against the live DB at build (Phase-3 stale-base collision lesson); the 37–41 / 47 assignments assume disk high-water as of this spec.

- v_LotDerivedQuantities / in-process read — verify the exact existing view + whether a Phase-2 read proc already covers the in-process-LOT-by-location query before writing a new one.

- Terminal flavor + initials — confirm the exact BlueRidge.Location.Terminal API for dedicated/shared flavor + initials→AppUser resolution when wiring D3.

- PLC simulator — D2 acceptance is simulator-based; define the simulated tag set in the plan.

## 10. Phase 8 complete when

- Migration 0026 applied; DowntimeEvent + delta + seeds in place; full SQL suite green (existing + 0026_*).

- All four entry/mutation procs + the three summary reads delivered to convention.

- Four Perspective views implemented + routed + HomeRouter tiles.

- DowntimePlcWatcher simulator-verified; EndOfShiftWindowTrigger surfaces the control in-window.

- End-to-end (sim): PLC opens NULL-reason downtime → operator assigns reason → at −15 min the time-entry control appears → operator submits (dedicated) → break DowntimeEvent rows written with correct durations → Shift-end Summary shows open events → acknowledge writes audit row → next shift closes the open downtime when the machine resumes.

- Audit.OperationLog rows carry the readable narrative + resolved-FK JSON for every mutation.

- FDS-09-013 divergence recorded in the OIR.